SHARDA UNIVERSITY

Student Project Diary
Session: 2026–27
Course Code: CSP497

Title of the Project:
ANALYSIS OF MICROSERVICES-BASED APPLICATION USING CLOUD

Name of the Student: Aryan Sharma Enrollment No: 2301010195 System ID: 2023367534 Email id: 2023367534.aryan@ug.sharda.ac.in Contact No: +91 9412678204 Name of the Guide: Dr. Shushant Jhingran

Name: Aryan Sharma			       		Enrollment No: 2301010195

Project Title: Analysis of Microservices-Based Application Using Cloud

| Week | Date of Visit | Status of Task assigned during last visit | Remarks | Task to be carried out till next visit | Signature of Guide |
| --- | --- | --- | --- | --- | --- |
| One | 26/02/26 | Initial discussion was conducted regarding the project idea and scope. | The guide suggested refining the project towards a scalable and industry-relevant solution. |  Finalize project architecture  Research microservices and cloud deployment  Identify core modules |  |
| Two | 28/02/26 | Project idea was further analyzed and refined based on scalability and real-world relevance. | The guide emphasized selecting a practical and industry-oriented problem statement. | • Study system requirements in detail • Explore scalable architectures • Identify key functionalities |  |
| Three | 07/03/26 | Basic architecture and modules were explored, including Student, Exam, Result, and Admin services. | Guide recommended integrating real-time web technologies to prevent cheating and improve monitoring. |  Study Web Real-Time Communication (WebRTC)  Plan cheating detection mechanism  Explore ML-based behavior analysis |  |
| Four | 14/03/26 | Researched WebRTC and cheating detection approaches. | Guide demonstrated previously developed similar projects and explained their codebases for better understanding of implementation and best practices. |  Start system design (microservices breakdown)  Select tech stack (Spring Boot, AWS, Docker) |  |
| Five | 6/04/26 | Deep analysis of previously developed similar projects was conducted, focusing on architecture, features, and implementation strategies. | The guide emphasized understanding design patterns, scalability aspects, and identifying improvements over existing solutions. | • Start development of core modules • Set up development environment (Spring Boot, Docker, AWS) • Implement basic microservices (Student & Admin services) |  |
| Six | 13/04/26 | Development of Student and Admin microservices was initiated. Basic APIs and database connectivity were implemented. | The guide suggested improving API security and ensuring proper communication between services. | • Implement JWT authentication • Configure API Gateway • Test inter-service communication |  |
| Seven | 20/04/26 | API Gateway and authentication modules were configured successfully. Initial testing of communication between services was completed. | The guide recommended focusing on containerization and deployment strategies for scalability. | • Containerize services using Docker • Study Kubernetes basics • Begin deployment on AWS cloud |  |
| Eight |  |  |  |  |  |
| Nine |  |  |  |  |  |
| Ten |  |  |  |  |  |
| Eleven |  |  |  |  |  |
| Twelve |  |  |  |  |  |
| Thirteen |  |  |  |  |  |
| Fourteen |  |  |  |  |  |
| Fifteen |  |  |  |  |  |
| Sixteen |  |  |  |  |  |
| Seventeen |  |  |  |  |  |

# Week One

Name: Aryan Sharma        			        Enrollment No:2301010195
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: One         				          Date of Visit: 26/02/26

## Brief Description of task to be completed till next Visit:

- Finalize project architecture

- Research microservices and cloud deployment

- Identify core modules

## Details of approaching the task and solving the task:

During the first week, an initial discussion was conducted with the project guide regarding the project idea, objectives, and scope. Different domains and technologies were explored to identify a scalable and industry-relevant project topic. After analyzing various options, the concept of a cloud-based online examination system using microservices was finalized.

Research was started on microservices architecture and cloud computing to understand how modern scalable applications are designed and deployed. Various online resources, technical blogs, and research papers were referred to for understanding distributed systems, service communication, and modular application development.

The core modules of the project such as Student Management, Admin Management, Examination Service, and Result Processing were identified and discussed. Basic understanding of how these modules would interact in a distributed environment was developed. Initial research on cloud deployment platforms and containerization technologies was also carried out to understand scalability and deployment strategies.

The guide suggested focusing on creating a modular and scalable system architecture so that future features and improvements can be integrated easily. By the end of the week, the project direction and overall architecture idea were clearly defined, forming a strong foundation for future development work.

Signature of Student				Signature of Guide

# Week Two

Name: Aryan Sharma                		            Enrollment No: 2301010195 
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Two         				          Date of Visit: 28/02/26

## Brief Description of task to be completed till next Visit:

- Study system requirements in detail

- Explore scalable architectures

- Identify key functionalities

## Details of approaching the task and solving the task:

During the second week, the project idea was further analyzed and refined based on scalability and practical implementation requirements. Detailed study of system requirements was carried out to understand how an online examination platform should efficiently handle multiple users simultaneously without affecting performance.

Research was conducted on scalable system architectures such as distributed systems and service-oriented architecture to understand how large-scale applications manage user requests and maintain system reliability. Different approaches for dividing the application into independent services were explored to improve flexibility and maintainability.

Important functionalities required in the system were identified, including user authentication, exam scheduling, question management, student monitoring, and result generation. The interaction between these modules was also discussed to understand the overall workflow of the application.

The guide emphasized selecting a practical and industry-oriented problem statement that can provide both technical learning and real-world implementation experience. By the end of the week, the system requirements and key functionalities of the project were clearly defined, providing better clarity for future system design and development activities.

Signature of Student				Signature of Guide

Week Three

Name: Aryan Sharma			       			            Enrollment No: 2301010195
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Three         				          Date of Visit: 07/03/26

## Brief Description of task to be completed till next Visit:

- Study Web Real-Time Communication (WebRTC)

- Plan cheating detection mechanism

- Explore ML-based behavior analysis

## Details of approaching the task and solving the task:

During the third week, the basic architecture of the project was explored in detail using the microservices approach. Different services such as Student Service, Exam Service, Result Service, and Admin Service were identified and conceptually designed to understand how the overall system would function in a distributed environment.

Research was conducted on Web Real-Time Communication (WebRTC) technology to understand its role in implementing live monitoring and online proctoring features during examinations. Different methods of real-time communication, video streaming, and browser-based monitoring were studied to improve the security and reliability of the examination process.

Various cheating detection mechanisms were also explored, including webcam monitoring, browser activity tracking, and suspicious behavior detection techniques. Initial research on machine learning-based behavior analysis was started to understand how abnormal activities during examinations could be identified automatically.

The guide suggested focusing on secure and efficient monitoring techniques that can improve examination integrity without affecting system performance. By the end of the week, a better understanding of real-time communication technologies and monitoring approaches was achieved, which would help in designing advanced proctoring features in the system.

Signature of Student				Signature of Guide

Week Four

Name: Aryan Sharma         			           Enrollment No: 2301010195 
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Four         				          Date of Visit: 14/03/26

## Brief Description of task to be completed till next Visit:

- Start system design (microservices breakdown)

- Select tech stack (Spring Boot, AWS, Docker)

## Details of approaching the task and solving the task:

During the fourth week, detailed research on WebRTC and cheating detection approaches was continued to improve understanding of online proctoring systems. Different monitoring techniques and security features used in existing examination platforms were studied to identify effective methods for maintaining examination integrity.

The project guide demonstrated previously developed similar projects and explained their architecture, implementation strategies, and code structures. This helped in understanding how microservices communicate with each other and how distributed systems are managed efficiently. Different modules of the system were analyzed carefully to understand their responsibilities and interactions within the application.

The technology stack for the project was finalized after comparing various development tools and frameworks. Spring Boot was selected for backend development due to its support for microservices architecture, Docker was chosen for containerization and deployment flexibility, and AWS was identified as the cloud platform for hosting and scalability.

Initial planning for system design and microservices breakdown was also started. The major services and their responsibilities were discussed to create a modular and maintainable architecture. By the end of the week, the development technologies and overall system structure were clearly planned, providing a strong foundation for implementation work.

Signature of Student				Signature of Guide

# Week Five

Name: Aryan Sharma          		  Enrollment No: 2301010195
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Five         				          Date of Visit: 06/04/26

## Brief Description of task to be completed till next Visit:

- Start development of core modules

- Set up development environment (Spring Boot, Docker, AWS)

- Implement basic microservices (Student & Admin services)

## Details of approaching the task and solving the task:

During the fifth week, detailed analysis of previously developed online examination systems and related projects was carried out to understand their architecture, scalability, and implementation techniques. Different design patterns and modular development approaches were studied to identify best practices for building a scalable and maintainable system.

The development environment setup was initiated using Spring Boot, Docker, and AWS tools. Required software, dependencies, and development frameworks were configured to prepare the system for implementation. Basic understanding of containerization and cloud deployment workflows was also developed during this stage.

Initial planning for implementing core microservices was completed, particularly for the Student Service and Admin Service modules. The functionalities, responsibilities, and interactions of these services were discussed and structured to ensure proper separation of concerns within the application architecture.

The guide suggested focusing on creating a scalable and secure system with better monitoring and management features compared to existing solutions. By the end of the week, the development environment was prepared successfully and the implementation plan for core modules was clearly established.

Signature of Student				Signature of Guide

# Week Six

Name: Aryan Sharma         			        Enrollment No: 2301010195 
Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Six         					          Date of Visit: 13/04/26

## Brief Description of task to be completed till next Visit:

- Implement JWT authentication

- Configure API Gateway

- Test inter-service communication

## Details of approaching the task and solving the task:

During the sixth week, development of the Student and Admin microservices was initiated using the Spring Boot framework. Basic APIs for functionalities such as student registration, login, profile management, and admin operations were created successfully. The structure of the services was designed to ensure modularity and independent management of different functionalities within the application.

Database connectivity with MySQL was configured to store and manage user records securely. Different database operations such as data insertion, retrieval, and update processes were tested to ensure smooth interaction between the application and the database. APIs were tested locally using Postman to verify request handling, response generation, and overall functionality of the developed services.

The guide suggested focusing on improving service security, proper authentication mechanisms, and efficient communication between services to maintain scalability and reliability of the system. By the end of the week, the basic implementation of Student and Admin services was completed successfully, providing a strong base for further development and integration work.

Signature of Student				Signature of Guide

# Week Seven

Name: Aryan Sharma						Enrollment No: 2301010195

Project Title: Analysis of Microservices-Based Application Using Cloud

Week No: Seven 						Date of Visit: 20/04/26

## Brief Description of task to be completed till next Visit:

• Containerize services using Docker
• Study Kubernetes basics and orchestration concepts
• Begin deployment setup on AWS Cloud
• Test communication between microservices
• Explore scalable deployment strategies for cloud infrastructure

## Details of approaching the task and solving the task:

During the seventh week, JWT authentication and API Gateway configuration were implemented successfully to strengthen security and improve routing between microservices. Proper authentication mechanisms were tested to ensure secure access to APIs and restricted services within the online examination system.

Initial communication testing between different microservices was also performed to verify successful integration and request handling through the API Gateway. Various endpoints were tested to ensure smooth interaction among services and proper response delivery within the distributed architecture.

The concepts of Docker containerization were explored in detail to package individual services into lightweight and portable containers. Basic Docker images were created for selected microservices, and isolated testing environments were used to understand dependency management and container execution workflows.

Additionally, the project guide recommended focusing on deployment strategies and scalable infrastructure using AWS cloud services. By the end of the week, the backend integration process had improved significantly, and the groundwork for containerized cloud deployment was successfully established.

Signature of Student				Signature of Guide