UDAAN Admin Panel & Platform

Report of Unfinalized Work & Implementation Gaps

Generated: August 16, 2026  |  Codebase Audit & Status Verification

1. Executive Summary

Following a deep-scan static code analysis and verification of the UDAAN platform codebase, this report summarizes the current completion status and details all unfinalized work across the Admin Panel (/admin/), Workspace MIS Portal (/admin/portal/), Email Automation Engine, and User Access Panels.

| Module Area | Completion Status | Unfinalized Work Remaining |
| --- | --- | --- |
| Internship Approval Workflow | 100% Finalized (Done) | PDF offer letter generation & auto-emailing is operational (utils.py). |
| Volunteer & Ambassador Emails | Partial (40%) | Status editing works in Admin; automated email triggers on approval are missing. |
| Auth & Password Security | Partial (75%) | Admin user import works; portal user creation bypasses Django password strength rules. |
| Staff & Intern Workspace Panel | 95% Finalized (Done) | Portal workspace (/admin/portal/) with Kanban, Calendar, Notes, Profile is active. |
| Public Non-Staff Constituent Portal | 0% (Pending) | Public donor/applicant self-service portal without staff access is not implemented. |
| Audit Trails & History Logging | Partial (30%) | HistoricalRecords attached to Donor/Request models; Manager Audit UI is missing. |
| Manager Analytics & Visualizer | Partial (50%) | KPI numeric cards are operational; graphical charts (Chart.js) for workload are pending. |
| Task Recurrence Engine | Partial (30%) | Task.recurrence_rule model field exists; background cron runner is pending. |

2. Detailed Breakdown of Unfinalized Work

2.1 Application Approval & Email Automation Gaps

• Current Status: Internship approval automatically generates a PDF offer letter and emails it to the applicant. Volunteer and Campus Ambassador applications can have their status changed in Admin, but no automated email is sent.

• Pending Work Required: 1. Create HTML email templates for Volunteer approval and Campus Ambassador welcome.
2. Add automated email signals/actions when VolunteerRequest or CampusAmbassadorApplication status is set to 'Approved'.

• Priority: HIGH

2.2 Authentication, Password Security & Portal User Creation

• Current Status: Admin user creation form supports auto-importing Intern/Volunteer details and group assignment. However, portal user creation (user_add view) creates users without calling Django password validators.

• Pending Work Required: 1. Integrate validate_password(password, user) into portal user creation.
2. Add confirm_password verification field to the portal creation form.
3. Enforce strict object-level access controls so non-managers only edit assigned sub-tasks.

• Priority: HIGH

2.3 Public Constituent Self-Service Portal (Non-Staff)

• Current Status: The Staff & Intern Workspace Portal (/admin/portal/) is fully operational for internal operations. A non-staff constituent portal for donors to track requests or applicants to check status does not exist.

• Pending Work Required: 1. Create non-staff portal dashboard route (/portal/me/).
2. Allow donors to track blood requests, view donation history, and edit details.
3. Allow applicants to check application status via DIN.

• Priority: LOW

2.4 Audit Trails & Change Logging (django-simple-history)

• Current Status: simple-history is installed and attached to BloodDonor and BloodRequest models. No history tracking exists on Task or Expense, and there is no Manager Audit UI.

• Pending Work Required: 1. Attach HistoricalRecords to Task, Expense, Campaign, and SharedNote.
2. Build a dedicated Manager Audit Log view at /admin/portal/audit/.

• Priority: MEDIUM

2.5 Manager Analytics & Staff Workload Charts

• Current Status: Django Admin and Manager Portal display numeric KPI cards. Graphical charts for staff workload distribution and monthly donation trends are missing.

• Pending Work Required: 1. Integrate Chart.js/ApexCharts into /admin/portal/manager/.
2. Add Staff Workload Bar Chart, Monthly Donation Trend Line Chart, and Fundraising Trajectory Chart.

• Priority: MEDIUM

2.6 Background Task Recurrence Engine

• Current Status: Task model contains recurrence_rule field ('Daily', 'Weekly', 'Monthly'), but no background processor generates recurring task instances.

• Pending Work Required: 1. Create Django management command python manage.py process_recurring_tasks.
2. Configure automated daily scheduler (Windows Task Scheduler / Celery).

• Priority: MEDIUM

3. Task Implementation Matrix & Roadmap

| Task Description | Category | Priority | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| Volunteer Approval Email Trigger | Email Automation | HIGH | 1-2 Hours | SMTP Backend |
| Campus Ambassador Approval Email | Email Automation | HIGH | 1-2 Hours | SMTP Backend |
| Portal Password Validation & Confirm Field | Security & Auth | HIGH | 1 Hour | Django Auth |
| Manager Audit Trail Portal View | Compliance & Audit | MEDIUM | 3-4 Hours | simple-history |
| Staff Workload & Trend Charts | Analytics & MIS | MEDIUM | 3-4 Hours | Chart.js |
| Task Recurrence Background Runner | Automation | MEDIUM | 2-3 Hours | Django Command |
| Donor Pipeline / Funnel Board | CRM | LOW | 4-5 Hours | Kanban Engine |
| Public Constituent Self-Service Portal | User Experience | LOW | 8-10 Hours | Auth & Views |

Recommended Implementation Roadmap:
Phase 1 (Immediate Focus - 1 Day):
  • Add automated email dispatch for Volunteer & Campus Ambassador approvals.
  • Add password validation and confirmation field to portal user creation.

Phase 2 (Analytics & Audit - 1-2 Days):
  • Integrate Chart.js staff workload & donation trend charts into Manager Dashboard.
  • Create Manager Audit Log portal page (/admin/portal/audit/).

Phase 3 (Automation & CRM - 2 Days):
  • Build recurring task background runner management command.
  • Implement drag-and-drop Donor Pipeline Funnel board.